Engineering Handbook

CoGen-Align

完整施工手册 (Implementation Handbook)

From Code Architecture to Paper Submission

项目: Contrastive Warmup for Data-Efficient Speech-Text Alignment

目标会议: ICASSP 2026 / Interspeech 2026

算力: 8 × NVIDIA L20 (48GB)

时长: 12 周 (含写作)

内容: 代码架构 / 实验追踪 / 算力预算 / 完整训练代码 / 机制分析 / 论文模板

# 0. 文档导览

本文档是 CoGen-Align 项目的完整施工手册，从代码架构到论文写作模板一步到位。它假设你已经读过 research proposal，了解项目的核心 claim 和实验设计；本文档解决的是 "如何把它做出来" 的问题。

七大章节结构：

| 章节 | 内容 |
| --- | --- |
| 第一章 项目代码架构 | 推荐文件结构、设计原则、base config 模板 |
| 第二章 Wandb 实验追踪 | Run 命名、tag 体系、必 log 指标、Sweep 配置 |
| 第三章 算力预算精确计算 | 单卡基准、各实验时长估算、总预算 |
| 第四章 Stage 1 完整代码 | Projector / InfoNCE / Dataset / Trainer 可直接运行 |
| 第五章 Stage 2 完整代码 | SpeechLLM / Trainer / 配置示例 |
| 第六章 机制分析代码 | AN.1 ~ AN.5 全部可运行脚本 |
| 第七章 论文写作模板 | 结构、Abstract / Introduction / Discussion 模板 |

推荐使用方式

Day 1 - Week 2 主要参考第一、二、三章搭好脚手架；Week 3 起按第四、五章开发；Week 10-11 跑机制分析（第六章）；Week 11-12 写论文（第七章）。代码片段都可直接复制。

# 第一章 项目代码架构

## 1.1 推荐文件结构

以下是经过实验验证的目录结构，兼顾可维护性和扩展性：

project structure

cogen-align/

├── README.md

├── requirements.txt

├── setup.py

├── configs/                          # 所有实验配置（YAML）

│   ├── base.yaml                     # 共享 base config

│   ├── stage1/

│   │   ├── default.yaml              # Stage 1 默认配置

│   │   ├── ablation_temperature.yaml

│   │   └── ablation_hardneg.yaml

│   └── stage2/

│       ├── baseline_10h.yaml         # Baseline 系列

│       ├── baseline_50h.yaml

│       ├── baseline_100h.yaml

│       ├── baseline_500h.yaml

│       ├── cogen_10h.yaml            # CoGen 系列

│       ├── cogen_50h.yaml

│       ├── cogen_100h.yaml

│       └── cogen_500h.yaml

├── data/

│   ├── manifests/                    # 数据切分文件（json/jsonl）

│   │   ├── warmup_600h.jsonl

│   │   ├── gen_10h.jsonl

│   │   ├── gen_50h.jsonl

│   │   ├── gen_100h.jsonl

│   │   ├── gen_500h.jsonl

│   │   ├── test_clean.jsonl

│   │   └── test_other.jsonl

│   └── features/                     # 预计算的 Whisper feature

│       └── (.npy files)

├── src/

│   ├── __init__.py

│   ├── models/

│   │   ├── projector.py              # Projector + AttentionPooling

│   │   ├── speech_llm.py             # 完整 SpeechLM

│   │   └── losses.py                 # InfoNCE, CE, joint loss

│   ├── data/

│   │   ├── dataset.py                # SpeechTextDataset

│   │   ├── collator.py               # batch padding

│   │   └── preprocess.py             # Whisper feature 预计算

│   ├── training/

│   │   ├── stage1_trainer.py

│   │   ├── stage2_trainer.py

│   │   └── utils.py

│   ├── eval/

│   │   ├── wer.py

│   │   ├── voicebench.py

│   │   └── retrieval.py

│   └── analysis/                     # 机制分析

│       ├── representation.py         # AN.1, AN.5

│       ├── anisotropy.py             # AN.2

│       ├── loss_landscape.py         # AN.3

│       └── gradient.py               # AN.4

├── scripts/

│   ├── prepare_data.sh

│   ├── precompute_features.py

│   ├── train_stage1.py

│   ├── train_stage2.py

│   ├── evaluate.py

│   ├── run_ablation.sh

│   └── analysis/

│       ├── compute_cosine_heatmap.py

│       ├── compute_anisotropy.py

│       ├── plot_loss_landscape.py

│       └── plot_tsne.py

├── tests/                            # 单元测试

│   ├── test_projector.py

│   ├── test_dataset.py

│   └── test_losses.py

└── outputs/                          # 训练产出

├── stage1_default/

│   ├── checkpoints/

│   ├── logs/

│   └── wandb/

└── stage2_cogen_100h/

└── ...

## 1.2 关键设计原则

- 配置 = 实验：每个实验对应一个 YAML 文件，绝不在代码里硬编码超参。所有可变量必须出现在 config 中。

- Stage 1/2 共用 Projector class：保证两个阶段的 projector 结构 100% 一致，否则 Stage 2 加载 Stage 1 的权重会出错。

- 数据 manifest 提前生成：训练前所有数据切分以 jsonl 形式落盘，可复现。manifest 字段固定后不要改。

- Wandb 全程追踪：从 day 1 接入 wandb，避免后期补数据。所有 run 必须打 tag 便于筛选。

- 单元测试关键路径：Projector、Dataset、Loss 三个模块必须有单元测试。一旦改动可以快速验证。

## 1.3 Base Config 模板

所有具体实验的 YAML 都继承 base.yaml，只覆盖差异部分：

configs/base.yaml

project:

name: "cogen-align"

seed: 42

data:

audio_root: "/data/librispeech"

feature_root: "/data/whisper_features"

sample_rate: 16000

max_duration: 30.0

min_duration: 1.0

whisper_model: "openai/whisper-large-v3"

model:

llm_name: "Qwen/Qwen2.5-7B-Instruct"

llm_hidden_size: 3584

whisper_feature_dim: 1280

projector:

type: "mlp"

hidden_dim: 4096

output_dim: 3584

subsample: 5

use_attention_pooling: true

training:

bf16: true

gradient_clip: 1.0

log_every: 50

save_every: 5000

eval_every: 2000

wandb:

project: "cogen-align"

entity: "your-team"

# 第二章 Wandb 实验追踪方案

## 2.1 项目组织

Project 名称: cogen-align（一个项目跟全部实验）

Run 命名规范：

{stage}_{variant}_{key_param}_{date}

命名示例：

| Run 名称 | 含义 |
| --- | --- |
| s1_default_t007_0501 | Stage 1 默认配置，temperature=0.07，5/01 启动 |
| s2_baseline_100h_0510 | Stage 2 baseline 系列，100h 数据 |
| s2_cogen_100h_w20k_0512 | Stage 2 CoGen，100h 数据，warmup 20k 步 |
| s2_ablation_lambda03_0515 | Stage 2 消融 λ=0.3 实验 |

## 2.2 Tag 体系

每个 run 必须有以下 tag，便于在 wandb UI 里按维度筛选并对比：

| Tag 类型 | 取值 | 用途 |
| --- | --- | --- |
| stage | stage1 / stage2 | 区分阶段 |
| experiment_type | main / ablation / analysis | 实验类型 |
| condition | baseline / cogen | 是否用 warmup |
| data_size | 10h / 50h / 100h / 500h | Gen 数据量 |
| warmup_steps | 0 / 5k / 10k / 20k / 50k | warmup 步数 |
| release | v1 / v2 / ... | 论文 revision |

## 2.3 Stage 1 必 Log 指标

python

wandb.log({

"train/loss_infonce": loss.item(),

"train/temperature": self.temperature,

"train/lr": scheduler.get_last_lr()[0],

"train/grad_norm": grad_norm,

"train/pos_sim_mean": positive_pair_similarity.mean(),  # 正样本对相似度

"train/neg_sim_mean": negative_pair_similarity.mean(),  # 负样本相似度

"val/retrieval_top1_a2t": top1_a2t,                      # audio→text top1

"val/retrieval_top1_t2a": top1_t2a,

"val/retrieval_top10_a2t": top10_a2t,

"val/anisotropy": anisotropy,                            # 表征各向异性

}, step=global_step)

## 2.4 Stage 2 必 Log 指标

python

wandb.log({

"train/loss_ce": loss_ce.item(),

"train/loss_contrast": loss_contrast.item(),  # 如果用 joint regularization

"train/loss_total": loss_total.item(),

"train/lr_projector": lr_proj,

"train/lr_lora": lr_lora,

"train/grad_norm_projector": gn_proj,

"train/grad_norm_lora": gn_lora,

"val/wer_clean": wer_clean,

"val/wer_other": wer_other,

"val/voicebench_score": vb_score,

}, step=global_step)

## 2.5 Sweep 配置（批量消融）

使用 wandb sweep 可以一键启动一组消融实验，自动遍历参数组合：

configs/sweeps/warmup_steps.yaml

program: scripts/train_stage2.py

method: grid

parameters:

warmup_init_path:

values:

- "outputs/stage1_default/ckpt_5000.pt"

- "outputs/stage1_default/ckpt_10000.pt"

- "outputs/stage1_default/ckpt_20000.pt"

- "outputs/stage1_default/ckpt_50000.pt"

- null  # 表示 baseline，无 warmup

data_size:

value: "100h"

启动命令：

bash

wandb sweep configs/sweeps/warmup_steps.yaml

wandb agent <sweep_id>

经验提示

Sweep 命令在多卡 DDP 环境下使用要小心，建议先用单卡跑通后再启用 sweep。或者用 shell 循环手动调度多个 torchrun，会更可控。

# 第三章 算力预算精确计算

做实验前，必须把算力预算估清楚。这避免了 "做到一半发现时间不够" 的悲剧。本章给出基于 8×L20 (48GB) 的精确估算。

## 3.1 单卡基准性能（L20，bf16）

以下是单卡在不同任务下的基准性能。这些数字基于 8B 级 LLM + bf16 + sequence ~1024 的估算，实际值需以你的环境为准，建议 Week 1 自己 profile 一下。

| 任务 | Batch | Throughput | VRAM |
| --- | --- | --- | --- |
| Whisper feature 预计算 | 16 | ~250 samples/sec | ~12 GB |
| Stage 1 (Projector + LLM frozen) | 64 | ~25 steps/sec | ~32 GB |
| Stage 2 (Projector + LoRA, audio max 15s) | 4 | ~3 steps/sec | ~38 GB |
| Stage 2 推理评测 (greedy) | 4 | ~10 samples/sec | ~30 GB |

## 3.2 数据预处理时间

| 步骤 | 数据量 | 时间 |
| --- | --- | --- |
| Whisper feature 预计算（1000h） | 3.6M 秒 | ~4 小时（8 卡） |
| 数据切分 + manifest 生成 | — | ~1 小时（CPU） |
| 合计 |  | ~5 小时 |

## 3.3 Stage 1 训练（一次性）

8 卡 DDP 计算逻辑：

- Effective batch = 8 卡 × 64 = 512

- DDP 实际 throughput ≈ 25 steps/sec（每卡独立走完一个 batch）

- 50k steps / 25 steps/sec ≈ 33 分钟（理论值）

- 加上 IO、validation、save 实际约 2 小时

| Config | Steps | 时间 |
| --- | --- | --- |
| Stage 1 default (50k steps) | 50000 | ~2 小时 |
| Stage 1 ablation (温度、hardneg 各 3 组 × 30k) | 90000 | ~4 小时 |
| Stage 1 合计 |  | ~6 小时 |

## 3.4 Stage 2 主实验（核心开销）

Stage 2 单卡 throughput ≈ 3 steps/sec，effective batch = 4 × 4 (accum) × 8 (DDP) = 128。每 epoch 步数计算：

- 10h 数据 ≈ 9000 samples / batch 128 ≈ 70 steps

- 100h ≈ 700 steps

- 500h ≈ 3500 steps

- 跑到收敛通常 5-10 epoch（小数据多跑、大数据少跑）

| Config | Total Steps | 训练 | Eval | 总时间 |
| --- | --- | --- | --- | --- |
| Baseline-10h | 700 (10 ep) | 4 min | 30 min | ~35 min |
| Baseline-50h | 1750 (5 ep) | 10 min | 30 min | ~40 min |
| Baseline-100h | 3500 (5 ep) | 20 min | 30 min | ~50 min |
| Baseline-500h | 17500 (5 ep) | 100 min | 30 min | ~130 min |
| CoGen-10h ~ 500h（同上） | — | — | — | ~255 min |
| 主实验合计 (8 个 config) |  |  |  | ~9 小时 |

## 3.5 消融实验

| Ablation | Configs | 平均时长 | 总时长 |
| --- | --- | --- | --- |
| A.1 Warmup steps 扫描 (5 个 + baseline) | 6 × Stage 2 (100h) | 50 min | ~5 小时 |
| A.2 λ 扫描 (4 个) | 4 × Stage 2 (100h) | 50 min | ~3.5 小时 |
| A.3 Warmup 数据量 (3 个) | 3 × (S1 + S2) | 80 min | ~4 小时 |
| A.5 Projector 架构 (3 个) | 3 × (S1 + S2) | 100 min | ~5 小时 |
| A.6 LLM size (3 个) | 3 × (S1 + S2) | 90 min | ~4.5 小时 |
| 消融合计 |  |  | ~22 小时 |

## 3.6 机制分析

| Analysis | 时间 |
| --- | --- |
| AN.1 + AN.5 (cosine + tSNE) | ~30 分钟 |
| AN.2 anisotropy (训练中已 log) | 0 |
| AN.3 loss landscape (2 张图) | ~30 分钟 |
| AN.4 gradient (训练中已 log) | 0 |
| 机制分析合计 | ~1 小时 |

## 3.7 总预算汇总

| 项目 | 时间 | 占比 |
| --- | --- | --- |
| 数据准备 | 5 h | 13% |
| Stage 1 | 6 h | 16% |
| Stage 2 主实验 | 9 h | 24% |
| 消融实验 | 22 h | 58% |
| 机制分析 | 1 h | 3% |
| 小计 (理论) | ~43 GPU·hour |  |
| Buffer (debug, redo, ×30%) | ~13 GPU·hour |  |
| 合计 (现实) | ~56 GPU·hour |  |

按 8 卡并发 ≈ 8-10 小时纯训练 ≈ 1-2 天 wall-clock。

现实预算请乘以 2-3

上述是理想情况。实际中你会遇到：多次 debug & redo（×2-3）、评测被低估（VoiceBench 跑一次 ~1 小时）、checkpoint IO 时间、validation 切回单卡。综合下来现实预算 ≈ 3-4 周专注实验时间，包括踩坑和返工。这与原 12 周计划中 Week 5-9 实验阶段吻合。

# 第四章 Stage 1 完整代码（对比学习）

本章给出 Stage 1 的完整可运行代码。所有代码块都标注了对应的文件路径，可以直接复制到项目中使用。

## 4.1 Projector 与 Attention Pooling

先实现核心的 Projector 模块和 AttentionPooling，这两个组件 Stage 1 和 Stage 2 共用。

src/models/projector.py

import torch

import torch.nn as nn

import torch.nn.functional as F

class AttentionPooling(nn.Module):

"""学习一个 query，对序列做 attention pooling 得到固定维度向量。"""

def __init__(self, dim: int, num_heads: int = 8):

super().__init__()

self.query = nn.Parameter(torch.randn(1, 1, dim) * 0.02)

self.attn = nn.MultiheadAttention(dim, num_heads, batch_first=True)

self.norm = nn.LayerNorm(dim)

def forward(self, x: torch.Tensor, mask: torch.Tensor = None) -> torch.Tensor:

"""

x: [B, T, D]

mask: [B, T], True = padding (will be ignored)

return: [B, D]

"""

B = x.size(0)

q = self.query.expand(B, -1, -1)

out, _ = self.attn(q, x, x, key_padding_mask=mask)

return self.norm(out.squeeze(1))

class Projector(nn.Module):

"""

将 Whisper feature 投影到 LLM hidden space。

支持 subsampling（合并相邻 k 个 frame）。

"""

def __init__(

self,

in_dim: int = 1280,

out_dim: int = 3584,

hidden_dim: int = 4096,

subsample: int = 5,

):

super().__init__()

self.subsample = subsample

self.fc1 = nn.Linear(in_dim * subsample, hidden_dim)

self.act = nn.GELU()

self.fc2 = nn.Linear(hidden_dim, out_dim)

self.norm = nn.LayerNorm(out_dim)

def forward(self, x: torch.Tensor) -> torch.Tensor:

"""

x: [B, T, in_dim]

return: [B, T // subsample, out_dim]

"""

B, T, D = x.shape

# pad T to multiple of subsample

pad = (self.subsample - T % self.subsample) % self.subsample

if pad > 0:

x = F.pad(x, (0, 0, 0, pad))

T_new = x.size(1) // self.subsample

# reshape: [B, T_new, D * subsample]

x = x.reshape(B, T_new, D * self.subsample)

x = self.act(self.fc1(x))

x = self.fc2(x)

return self.norm(x)

class SpeechTextEncoder(nn.Module):

"""

Stage 1 的双塔：

- Audio side: Whisper feature -> Projector -> AttentionPooling -> z_a

- Text side: LLM Embed -> AttentionPooling -> z_t

"""

def __init__(

self,

projector: Projector,

llm_embed: nn.Embedding,

out_dim: int = 3584,

):

super().__init__()

self.projector = projector

self.llm_embed = llm_embed  # 已冻结

self.audio_pool = AttentionPooling(out_dim)

self.text_pool = AttentionPooling(out_dim)

def encode_audio(self, audio_feat: torch.Tensor, audio_mask: torch.Tensor = None):

x = self.projector(audio_feat)

if audio_mask is not None:

audio_mask = audio_mask[:, ::self.projector.subsample][:, :x.size(1)]

return self.audio_pool(x, mask=audio_mask)

def encode_text(self, text_ids: torch.Tensor, text_mask: torch.Tensor = None):

x = self.llm_embed(text_ids)

return self.text_pool(x, mask=text_mask)

为什么用 Attention Pooling

Mean pooling 把所有帧等权平均，静音段会拖累语义信号。Attention pooling 让模型学会关注信息量大的帧（通常是元音中段），在对比学习里通常好 1-2 个点。

## 4.2 InfoNCE Loss + Hard Negative

对比学习的核心损失。这里实现的是双向对称 InfoNCE，并支持可选的 hard negative。

src/models/losses.py

import torch

import torch.nn as nn

import torch.nn.functional as F

class SymmetricInfoNCE(nn.Module):

"""对称 InfoNCE：audio→text 和 text→audio 双向。"""

def __init__(self, temperature: float = 0.07):

super().__init__()

self.temperature = temperature

def forward(

self,

z_a: torch.Tensor,                  # [B, D]

z_t: torch.Tensor,                  # [B, D]

hard_neg_z_t: torch.Tensor = None,  # [B, K, D] 可选 hard negative

) -> dict:

z_a = F.normalize(z_a, dim=-1)

z_t = F.normalize(z_t, dim=-1)

B = z_a.size(0)

if hard_neg_z_t is not None:

hard_neg_z_t = F.normalize(hard_neg_z_t, dim=-1)

K = hard_neg_z_t.size(1)

extra_z_t = hard_neg_z_t.reshape(B * K, -1)

all_z_t = torch.cat([z_t, extra_z_t], dim=0)

# logits: [B, B + B*K]

logits_a2t = z_a @ all_z_t.T / self.temperature

logits_t2a = z_t @ z_a.T / self.temperature

else:

logits_a2t = z_a @ z_t.T / self.temperature

logits_t2a = z_t @ z_a.T / self.temperature

labels = torch.arange(B, device=z_a.device)

loss_a2t = F.cross_entropy(logits_a2t, labels)

loss_t2a = F.cross_entropy(logits_t2a, labels)

loss = (loss_a2t + loss_t2a) / 2

# 监控指标

with torch.no_grad():

pos_sim = (z_a * z_t).sum(dim=-1).mean()

mask = ~torch.eye(B, dtype=torch.bool, device=z_a.device)

neg_sim = (z_a @ z_t.T)[mask].mean()

top1_acc = (logits_a2t.argmax(dim=-1) == labels).float().mean()

return {

"loss": loss,

"loss_a2t": loss_a2t,

"loss_t2a": loss_t2a,

"pos_sim": pos_sim,

"neg_sim": neg_sim,

"top1_acc": top1_acc,

}

## 4.3 Dataset 与 Collator

数据加载层。预计算 Whisper feature 后存为 .npy，训练时直接加载，避免每个 epoch 重复推理 Whisper（节省 100× 时间）。

src/data/dataset.py

import json

import torch

import numpy as np

from torch.utils.data import Dataset

class SpeechTextDataset(Dataset):

"""

读 manifest jsonl，每行格式：

{"id": "...", "audio_path": "...", "feature_path": "...", "text": "...",

"duration": float, "hard_neg_ids": [...]  # 可选}

"""

def __init__(

self,

manifest_path: str,

tokenizer,

max_audio_frames: int = 750,    # 15s @ 50Hz

max_text_tokens: int = 128,

load_hard_negs: bool = False,

hard_neg_lookup: dict = None,

):

self.tokenizer = tokenizer

self.max_audio_frames = max_audio_frames

self.max_text_tokens = max_text_tokens

self.load_hard_negs = load_hard_negs

self.hard_neg_lookup = hard_neg_lookup

self.samples = []

with open(manifest_path) as f:

for line in f:

self.samples.append(json.loads(line))

self.id_to_idx = {s["id"]: i for i, s in enumerate(self.samples)}

def __len__(self):

return len(self.samples)

def __getitem__(self, idx):

sample = self.samples[idx]

feat = np.load(sample["feature_path"]).astype(np.float32)

feat = torch.from_numpy(feat[:self.max_audio_frames])

text_ids = self.tokenizer(

sample["text"],

max_length=self.max_text_tokens,

truncation=True,

return_tensors="pt"

).input_ids[0]

item = {

"audio_feat": feat,

"audio_len": feat.size(0),

"text_ids": text_ids,

"text_len": text_ids.size(0),

"id": sample["id"],

}

if self.load_hard_negs and self.hard_neg_lookup is not None:

neg_ids = self.hard_neg_lookup.get(sample["id"], [])[:4]

neg_text_ids = []

for nid in neg_ids:

neg_sample = self.samples[self.id_to_idx[nid]]

tids = self.tokenizer(

neg_sample["text"], max_length=self.max_text_tokens,

truncation=True, return_tensors="pt"

).input_ids[0]

neg_text_ids.append(tids)

item["hard_neg_text_ids"] = neg_text_ids

return item

src/data/collator.py

import torch

from torch.nn.utils.rnn import pad_sequence

def collate_stage1(batch):

audio_feats = pad_sequence([b["audio_feat"] for b in batch], batch_first=True)

audio_lens = torch.tensor([b["audio_len"] for b in batch])

audio_mask = torch.arange(audio_feats.size(1))[None, :] >= audio_lens[:, None]

text_ids = pad_sequence([b["text_ids"] for b in batch], batch_first=True, padding_value=0)

text_lens = torch.tensor([b["text_len"] for b in batch])

text_mask = torch.arange(text_ids.size(1))[None, :] >= text_lens[:, None]

out = {

"audio_feat": audio_feats,

"audio_mask": audio_mask,

"text_ids": text_ids,

"text_mask": text_mask,

}

if "hard_neg_text_ids" in batch[0]:

hn = pad_sequence([b["hard_neg_text_ids"][0] for b in batch], batch_first=True, padding_value=0)

hn_lens = torch.tensor([b["hard_neg_text_ids"][0].size(0) for b in batch])

out["hard_neg_text_ids"] = hn.unsqueeze(1)  # [B, 1, T]

out["hard_neg_mask"] = (torch.arange(hn.size(1))[None, :] >= hn_lens[:, None]).unsqueeze(1)

return out

## 4.4 Stage 1 Trainer (启动脚本)

完整的分布式训练脚本，支持 DDP、wandb、定期评测、checkpoint 保存。

scripts/train_stage1.py

import argparse

import os

import yaml

import torch

import torch.distributed as dist

import wandb

from torch.utils.data import DataLoader, DistributedSampler

from transformers import AutoTokenizer, AutoModelForCausalLM

from torch.optim import AdamW

from torch.optim.lr_scheduler import CosineAnnealingLR

from src.models.projector import Projector, SpeechTextEncoder

from src.models.losses import SymmetricInfoNCE

from src.data.dataset import SpeechTextDataset

from src.data.collator import collate_stage1

def setup_distributed():

dist.init_process_group(backend="nccl")

rank = dist.get_rank()

local_rank = int(os.environ["LOCAL_RANK"])

torch.cuda.set_device(local_rank)

return rank, local_rank

def evaluate_retrieval(model, val_loader, device):

"""计算 audio→text 和 text→audio 的 top-1 / top-10 检索准确率。"""

model.eval()

all_z_a, all_z_t = [], []

with torch.no_grad():

for batch in val_loader:

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

text_ids = batch["text_ids"].to(device)

text_mask = batch["text_mask"].to(device)

z_a = model.encode_audio(audio_feat, audio_mask)

z_t = model.encode_text(text_ids, text_mask)

all_z_a.append(z_a.float())

all_z_t.append(z_t.float())

z_a = torch.cat(all_z_a)

z_t = torch.cat(all_z_t)

z_a = torch.nn.functional.normalize(z_a, dim=-1)

z_t = torch.nn.functional.normalize(z_t, dim=-1)

sim = z_a @ z_t.T

N = sim.size(0)

labels = torch.arange(N, device=sim.device)

top10_a2t = sim.topk(10, dim=-1).indices

top1_a2t = (top10_a2t[:, 0] == labels).float().mean().item()

top10_a2t_acc = (top10_a2t == labels.unsqueeze(-1)).any(dim=-1).float().mean().item()

top10_t2a = sim.T.topk(10, dim=-1).indices

top1_t2a = (top10_t2a[:, 0] == labels).float().mean().item()

top10_t2a_acc = (top10_t2a == labels.unsqueeze(-1)).any(dim=-1).float().mean().item()

idx1 = torch.randint(0, N, (5000,))

idx2 = torch.randint(0, N, (5000,))

aniso = (z_a[idx1] * z_a[idx2]).sum(-1).mean().item()

model.train()

return {

"top1_a2t": top1_a2t, "top10_a2t": top10_a2t_acc,

"top1_t2a": top1_t2a, "top10_t2a": top10_t2a_acc,

"anisotropy": aniso,

}

def main(cfg):

rank, local_rank = setup_distributed()

device = torch.device(f"cuda:{local_rank}")

if rank == 0:

wandb.init(

project=cfg["wandb"]["project"],

name=cfg["run_name"],

config=cfg,

tags=["stage1", cfg.get("experiment_type", "main")],

)

# ===== Model =====

tokenizer = AutoTokenizer.from_pretrained(cfg["model"]["llm_name"])

llm = AutoModelForCausalLM.from_pretrained(

cfg["model"]["llm_name"], torch_dtype=torch.bfloat16

)

llm_embed = llm.get_input_embeddings()

for p in llm_embed.parameters():

p.requires_grad = False

projector = Projector(

in_dim=cfg["model"]["whisper_feature_dim"],

out_dim=cfg["model"]["llm_hidden_size"],

hidden_dim=cfg["model"]["projector"]["hidden_dim"],

subsample=cfg["model"]["projector"]["subsample"],

)

encoder = SpeechTextEncoder(projector, llm_embed,

out_dim=cfg["model"]["llm_hidden_size"])

encoder = encoder.to(device, dtype=torch.bfloat16)

encoder = torch.nn.parallel.DistributedDataParallel(encoder, device_ids=[local_rank])

loss_fn = SymmetricInfoNCE(temperature=cfg["training"]["temperature"]).to(device)

# ===== Data =====

train_ds = SpeechTextDataset(

cfg["data"]["train_manifest"], tokenizer,

load_hard_negs=cfg["training"].get("use_hard_neg", False),

)

val_ds = SpeechTextDataset(cfg["data"]["val_manifest"], tokenizer)

train_sampler = DistributedSampler(train_ds, shuffle=True)

train_loader = DataLoader(

train_ds, batch_size=cfg["training"]["batch_size_per_gpu"],

sampler=train_sampler, collate_fn=collate_stage1,

num_workers=4, pin_memory=True,

)

val_loader = DataLoader(val_ds, batch_size=64,

collate_fn=collate_stage1, num_workers=2)

# ===== Optimizer =====

trainable = [p for p in encoder.parameters() if p.requires_grad]

optimizer = AdamW(trainable, lr=cfg["training"]["lr"], weight_decay=0.01)

scheduler = CosineAnnealingLR(optimizer, T_max=cfg["training"]["max_steps"])

# ===== Training Loop =====

encoder.train()

global_step = 0

while global_step < cfg["training"]["max_steps"]:

train_sampler.set_epoch(global_step // len(train_loader))

for batch in train_loader:

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

text_ids = batch["text_ids"].to(device)

text_mask = batch["text_mask"].to(device)

z_a = encoder.module.encode_audio(audio_feat, audio_mask)

z_t = encoder.module.encode_text(text_ids, text_mask)

hard_neg_z_t = None

if "hard_neg_text_ids" in batch and \

global_step >= cfg["training"].get("hard_negative_start", 1e9):

hn_ids = batch["hard_neg_text_ids"].to(device)

hn_mask = batch["hard_neg_mask"].to(device)

B, K, T = hn_ids.shape

hn_emb = encoder.module.encode_text(

hn_ids.view(B*K, T), hn_mask.view(B*K, T))

hard_neg_z_t = hn_emb.view(B, K, -1)

out = loss_fn(z_a, z_t, hard_neg_z_t)

loss = out["loss"]

optimizer.zero_grad()

loss.backward()

grad_norm = torch.nn.utils.clip_grad_norm_(

trainable, cfg["training"]["gradient_clip"])

optimizer.step()

scheduler.step()

if rank == 0 and global_step % cfg["training"]["log_every"] == 0:

wandb.log({

"train/loss": loss.item(),

"train/loss_a2t": out["loss_a2t"].item(),

"train/loss_t2a": out["loss_t2a"].item(),

"train/pos_sim": out["pos_sim"].item(),

"train/neg_sim": out["neg_sim"].item(),

"train/top1_acc": out["top1_acc"].item(),

"train/grad_norm": grad_norm.item(),

"train/lr": scheduler.get_last_lr()[0],

}, step=global_step)

if global_step > 0 and \

global_step % cfg["training"]["eval_every"] == 0 and rank == 0:

metrics = evaluate_retrieval(encoder.module, val_loader, device)

wandb.log({f"val/{k}": v for k, v in metrics.items()},

step=global_step)

if global_step > 0 and \

global_step % cfg["training"]["save_every"] == 0 and rank == 0:

ckpt_path = os.path.join(

cfg["output_dir"], f"ckpt_{global_step}.pt")

torch.save({

"projector": encoder.module.projector.state_dict(),

"audio_pool": encoder.module.audio_pool.state_dict(),

"text_pool": encoder.module.text_pool.state_dict(),

"step": global_step,

"config": cfg,

}, ckpt_path)

global_step += 1

if global_step >= cfg["training"]["max_steps"]:

break

if __name__ == "__main__":

parser = argparse.ArgumentParser()

parser.add_argument("--config", type=str, required=True)

args = parser.parse_args()

with open(args.config) as f:

cfg = yaml.safe_load(f)

main(cfg)

启动命令：

bash

torchrun --nproc_per_node=8 scripts/train_stage1.py \

--config configs/stage1/default.yaml

## 4.5 Stage 1 配置示例

configs/stage1/default.yaml

inherit: configs/base.yaml

run_name: "s1_default_t007"

experiment_type: "main"

output_dir: "outputs/stage1_default"

data:

train_manifest: "data/manifests/warmup_600h.jsonl"

val_manifest: "data/manifests/test_clean.jsonl"

training:

batch_size_per_gpu: 64        # effective batch = 64 * 8 = 512

lr: 1.0e-4

temperature: 0.07

gradient_clip: 1.0

max_steps: 50000

save_every: 5000

eval_every: 2000

log_every: 50

use_hard_neg: false           # 第一版先不用 hard neg

hard_negative_start: 10000    # 启用时从 10k 步开始

# 第五章 Stage 2 完整代码（生成式对齐）

Stage 2 是论文的生成式对齐阶段，关键是从 Stage 1 加载 projector 权重做初始化。本章给出完整代码。

## 5.1 完整 SpeechLM 架构

整合 Whisper feature → Projector → LLM(LoRA) 的完整模型：

src/models/speech_llm.py

import torch

import torch.nn as nn

from peft import LoraConfig, get_peft_model

from src.models.projector import Projector

class SpeechLLM(nn.Module):

"""

完整 SpeechLM: Whisper feature → Projector → LLM (with LoRA)

"""

def __init__(

self,

llm,                            # AutoModelForCausalLM 实例

projector: Projector,

tokenizer,

audio_start_token: str = "<|audio_start|>",

audio_end_token: str = "<|audio_end|>",

lora_rank: int = 64,

lora_alpha: int = 128,

):

super().__init__()

# 添加特殊 token

special_tokens = {

"additional_special_tokens": [audio_start_token, audio_end_token]

}

n_added = tokenizer.add_special_tokens(special_tokens)

if n_added > 0:

llm.resize_token_embeddings(len(tokenizer))

self.audio_start_id = tokenizer.convert_tokens_to_ids(audio_start_token)

self.audio_end_id = tokenizer.convert_tokens_to_ids(audio_end_token)

self.tokenizer = tokenizer

# LoRA on LLM

lora_config = LoraConfig(

r=lora_rank, lora_alpha=lora_alpha,

target_modules=["q_proj", "k_proj", "v_proj", "o_proj",

"gate_proj", "up_proj", "down_proj"],

lora_dropout=0.05,

bias="none",

task_type="CAUSAL_LM",

)

self.llm = get_peft_model(llm, lora_config)

self.projector = projector

def load_projector_from_stage1(self, ckpt_path: str):

"""从 Stage 1 加载 projector 权重。"""

ckpt = torch.load(ckpt_path, map_location="cpu")

self.projector.load_state_dict(ckpt["projector"])

print(f"Loaded projector from {ckpt_path} (step {ckpt['step']})")

def build_inputs(self, audio_feat, audio_mask, text_ids, text_mask):

"""

构造完整的输入序列：

[<audio_start>, audio_emb, <audio_end>, text_ids]

Loss 只在 text_ids 部分计算（audio 位置 mask 掉）。

"""

B = audio_feat.size(0)

device = audio_feat.device

# 1. 投影 audio

audio_emb = self.projector(audio_feat)  # [B, T_a', D]

T_a_new = audio_emb.size(1)

if audio_mask is not None:

new_mask = audio_mask[:, ::self.projector.subsample][:, :T_a_new]

else:

new_mask = torch.zeros(B, T_a_new, dtype=torch.bool, device=device)

# 2. 文本 embedding

embed_layer = self.llm.get_input_embeddings()

text_emb = embed_layer(text_ids)  # [B, T_t, D]

# 3. <audio_start> 和 <audio_end> 的 embedding

audio_start_emb = embed_layer(

torch.tensor([self.audio_start_id], device=device))

audio_end_emb = embed_layer(

torch.tensor([self.audio_end_id], device=device))

audio_start_emb = audio_start_emb.unsqueeze(0).expand(B, 1, -1)

audio_end_emb = audio_end_emb.unsqueeze(0).expand(B, 1, -1)

# 4. 拼接：[start, audio, end, text]

inputs_embeds = torch.cat(

[audio_start_emb, audio_emb, audio_end_emb, text_emb], dim=1)

# 5. attention_mask 和 labels

audio_attn = (~new_mask).long()

ones = torch.ones(B, 1, dtype=torch.long, device=device)

text_attn = (~text_mask).long() if text_mask is not None else \

torch.ones_like(text_ids)

attention_mask = torch.cat([ones, audio_attn, ones, text_attn], dim=1)

# labels: -100 表示不计算 loss

audio_labels = torch.full(

(B, 1 + T_a_new + 1), -100, dtype=torch.long, device=device)

text_labels = text_ids.clone()

text_labels[text_mask] = -100  # mask pad 部分

labels = torch.cat([audio_labels, text_labels], dim=1)

return inputs_embeds, attention_mask, labels

def forward(self, audio_feat, audio_mask, text_ids, text_mask):

inputs_embeds, attention_mask, labels = self.build_inputs(

audio_feat, audio_mask, text_ids, text_mask)

out = self.llm(

inputs_embeds=inputs_embeds,

attention_mask=attention_mask,

labels=labels,

)

return out

@torch.no_grad()

def generate(self, audio_feat, audio_mask, max_new_tokens=128):

B = audio_feat.size(0)

device = audio_feat.device

audio_emb = self.projector(audio_feat)

T_a_new = audio_emb.size(1)

if audio_mask is not None:

new_mask = audio_mask[:, ::self.projector.subsample][:, :T_a_new]

else:

new_mask = torch.zeros(B, T_a_new, dtype=torch.bool, device=device)

embed_layer = self.llm.get_input_embeddings()

audio_start_emb = embed_layer(

torch.tensor([self.audio_start_id], device=device)

).unsqueeze(0).expand(B, 1, -1)

audio_end_emb = embed_layer(

torch.tensor([self.audio_end_id], device=device)

).unsqueeze(0).expand(B, 1, -1)

inputs_embeds = torch.cat(

[audio_start_emb, audio_emb, audio_end_emb], dim=1)

audio_attn = (~new_mask).long()

ones = torch.ones(B, 1, dtype=torch.long, device=device)

attention_mask = torch.cat([ones, audio_attn, ones], dim=1)

out_ids = self.llm.generate(

inputs_embeds=inputs_embeds,

attention_mask=attention_mask,

max_new_tokens=max_new_tokens,

do_sample=False,

pad_token_id=self.tokenizer.pad_token_id or self.tokenizer.eos_token_id,

)

return out_ids

关键点

load_projector_from_stage1 是整个 CoGen 方法的核心：Stage 2 训练时通过它加载 Stage 1 的 projector 作为初始化。Baseline 实验只需要把这个调用注释掉（projector 随机初始化）。

## 5.2 Stage 2 Trainer

分布式训练脚本，支持从 Stage 1 加载、LoRA 微调、定期 WER 评测。

scripts/train_stage2.py

import argparse, os, yaml, torch, wandb

import torch.distributed as dist

from torch.utils.data import DataLoader, DistributedSampler

from torch.optim import AdamW

from torch.optim.lr_scheduler import CosineAnnealingLR

from transformers import AutoTokenizer, AutoModelForCausalLM

from src.models.projector import Projector

from src.models.speech_llm import SpeechLLM

from src.data.dataset import SpeechTextDataset

from src.data.collator import collate_stage1

def setup_distributed():

dist.init_process_group(backend="nccl")

rank = dist.get_rank()

local_rank = int(os.environ["LOCAL_RANK"])

torch.cuda.set_device(local_rank)

return rank, local_rank

def evaluate_wer(model, val_loader, tokenizer, device):

"""计算 WER。"""

import jiwer

model.eval()

refs, hyps = [], []

with torch.no_grad():

for batch in val_loader:

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

out_ids = model.generate(audio_feat, audio_mask, max_new_tokens=128)

for i in range(out_ids.size(0)):

hyp = tokenizer.decode(out_ids[i], skip_special_tokens=True)

ref = tokenizer.decode(batch["text_ids"][i], skip_special_tokens=True)

refs.append(ref.lower().strip())

hyps.append(hyp.lower().strip())

wer = jiwer.wer(refs, hyps)

model.train()

return wer

def main(cfg):

rank, local_rank = setup_distributed()

device = torch.device(f"cuda:{local_rank}")

if rank == 0:

wandb.init(

project=cfg["wandb"]["project"],

name=cfg["run_name"],

config=cfg,

tags=["stage2", cfg.get("condition", "baseline"),

cfg.get("data_size", "?")],

)

# ===== Model =====

tokenizer = AutoTokenizer.from_pretrained(cfg["model"]["llm_name"])

if tokenizer.pad_token is None:

tokenizer.pad_token = tokenizer.eos_token

llm = AutoModelForCausalLM.from_pretrained(

cfg["model"]["llm_name"], torch_dtype=torch.bfloat16)

projector = Projector(

in_dim=cfg["model"]["whisper_feature_dim"],

out_dim=cfg["model"]["llm_hidden_size"],

hidden_dim=cfg["model"]["projector"]["hidden_dim"],

subsample=cfg["model"]["projector"]["subsample"],

)

model = SpeechLLM(

llm=llm, projector=projector, tokenizer=tokenizer,

lora_rank=cfg["training"]["lora_rank"],

lora_alpha=cfg["training"]["lora_alpha"],

)

# **关键：加载 Stage 1 的 projector**

if cfg["training"].get("warmup_init_path"):

model.load_projector_from_stage1(cfg["training"]["warmup_init_path"])

else:

if rank == 0:

print("[Baseline mode] Projector randomly initialized.")

model = model.to(device)

model = torch.nn.parallel.DistributedDataParallel(

model, device_ids=[local_rank], find_unused_parameters=True)

# ===== Data =====

train_ds = SpeechTextDataset(cfg["data"]["train_manifest"], tokenizer)

val_ds = SpeechTextDataset(cfg["data"]["val_manifest"], tokenizer)

train_sampler = DistributedSampler(train_ds, shuffle=True)

train_loader = DataLoader(

train_ds, batch_size=cfg["training"]["batch_size_per_gpu"],

sampler=train_sampler, collate_fn=collate_stage1,

num_workers=4, pin_memory=True,

)

val_loader = DataLoader(

val_ds, batch_size=4, collate_fn=collate_stage1, num_workers=2)

# ===== Optimizer =====

proj_params = list(model.module.projector.parameters())

lora_params = [p for n, p in model.module.llm.named_parameters()

if "lora" in n.lower() and p.requires_grad]

optimizer = AdamW([

{"params": proj_params, "lr": cfg["training"]["lr_projector"]},

{"params": lora_params, "lr": cfg["training"]["lr_lora"]},

], weight_decay=0.01)

scheduler = CosineAnnealingLR(optimizer, T_max=cfg["training"]["max_steps"])

# ===== Training Loop =====

model.train()

global_step = 0

accum_steps = cfg["training"].get("gradient_accumulation", 1)

optimizer.zero_grad()

while global_step < cfg["training"]["max_steps"]:

train_sampler.set_epoch(global_step // len(train_loader))

for batch_idx, batch in enumerate(train_loader):

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

text_ids = batch["text_ids"].to(device)

text_mask = batch["text_mask"].to(device)

out = model(audio_feat, audio_mask, text_ids, text_mask)

loss = out.loss / accum_steps

loss.backward()

if (batch_idx + 1) % accum_steps == 0:

grad_norm = torch.nn.utils.clip_grad_norm_(

[p for p in model.parameters() if p.requires_grad],

cfg["training"]["gradient_clip"])

optimizer.step()

scheduler.step()

optimizer.zero_grad()

if rank == 0 and global_step % cfg["training"]["log_every"] == 0:

wandb.log({

"train/loss": (loss * accum_steps).item(),

"train/grad_norm": grad_norm.item(),

"train/lr_proj": scheduler.get_last_lr()[0],

"train/lr_lora": scheduler.get_last_lr()[1],

}, step=global_step)

if global_step > 0 and \

global_step % cfg["training"]["eval_every"] == 0 and rank == 0:

wer = evaluate_wer(model.module, val_loader, tokenizer, device)

wandb.log({"val/wer_clean": wer}, step=global_step)

if global_step > 0 and \

global_step % cfg["training"]["save_every"] == 0 and rank == 0:

ckpt_path = os.path.join(

cfg["output_dir"], f"ckpt_{global_step}")

os.makedirs(ckpt_path, exist_ok=True)

torch.save(model.module.projector.state_dict(),

f"{ckpt_path}/projector.pt")

model.module.llm.save_pretrained(f"{ckpt_path}/lora")

global_step += 1

if global_step >= cfg["training"]["max_steps"]:

break

if __name__ == "__main__":

parser = argparse.ArgumentParser()

parser.add_argument("--config", type=str, required=True)

args = parser.parse_args()

with open(args.config) as f:

cfg = yaml.safe_load(f)

main(cfg)

## 5.3 Stage 2 配置示例

CoGen 与 Baseline 的唯一差别在 warmup_init_path 字段：CoGen 配置加载 Stage 1 的 ckpt，Baseline 则设为 null。

CoGen 配置：

configs/stage2/cogen_100h.yaml

inherit: configs/base.yaml

run_name: "s2_cogen_100h_w20k"

condition: "cogen"

data_size: "100h"

output_dir: "outputs/stage2_cogen_100h"

data:

train_manifest: "data/manifests/gen_100h.jsonl"

val_manifest: "data/manifests/test_clean.jsonl"

training:

warmup_init_path: "outputs/stage1_default/ckpt_20000.pt"   # 关键

batch_size_per_gpu: 4

gradient_accumulation: 4    # effective batch = 4 * 4 * 8 = 128

lr_projector: 5.0e-5

lr_lora: 1.0e-4

lora_rank: 64

lora_alpha: 128

gradient_clip: 1.0

max_steps: 5000

eval_every: 500

save_every: 1000

log_every: 50

Baseline 配置：

configs/stage2/baseline_100h.yaml

inherit: configs/base.yaml

run_name: "s2_baseline_100h"

condition: "baseline"

data_size: "100h"

output_dir: "outputs/stage2_baseline_100h"

data:

train_manifest: "data/manifests/gen_100h.jsonl"

val_manifest: "data/manifests/test_clean.jsonl"

training:

warmup_init_path: null      # 关键：Baseline 不加载 Stage 1

batch_size_per_gpu: 4

gradient_accumulation: 4

lr_projector: 5.0e-5

lr_lora: 1.0e-4

lora_rank: 64

lora_alpha: 128

gradient_clip: 1.0

max_steps: 5000

eval_every: 500

save_every: 1000

log_every: 50

启动命令：

bash

# CoGen

torchrun --nproc_per_node=8 scripts/train_stage2.py \

--config configs/stage2/cogen_100h.yaml

# Baseline

torchrun --nproc_per_node=8 scripts/train_stage2.py \

--config configs/stage2/baseline_100h.yaml

# 第六章 机制分析的完整可运行代码

机制分析是让论文从一篇 "实验报告" 升级为 "有机制理解的科学研究" 的关键。本章给出 5 个分析的全部可运行代码。

| 编号 | 内容 | 脚本 | 运行时间 |
| --- | --- | --- | --- |
| AN.1 + AN.5 | Cosine Heatmap + t-SNE | representation_analysis.py | 30 min |
| AN.2 | Anisotropy 曲线 | anisotropy_curve.py | 20 min |
| AN.3 | Loss Landscape 2D | loss_landscape.py | 30 min |
| AN.4 | Gradient Trajectory | plot_gradient_comparison.py | 5 min |

## 6.1 AN.1 + AN.5：Cosine Heatmap + t-SNE

两个图共用大量数据加载逻辑，所以放在一个脚本里。运行两次（with / without warmup）得到对比图。

scripts/analysis/representation_analysis.py

import argparse, torch, numpy as np

import matplotlib.pyplot as plt

from sklearn.manifold import TSNE

from torch.utils.data import DataLoader

from src.models.projector import Projector, SpeechTextEncoder

from src.data.dataset import SpeechTextDataset

from src.data.collator import collate_stage1

from transformers import AutoTokenizer, AutoModelForCausalLM

def extract_embeddings(model, loader, device, n_samples=1000):

model.eval()

all_z_a, all_z_t = [], []

with torch.no_grad():

for batch in loader:

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

text_ids = batch["text_ids"].to(device)

text_mask = batch["text_mask"].to(device)

z_a = model.encode_audio(audio_feat, audio_mask)

z_t = model.encode_text(text_ids, text_mask)

all_z_a.append(z_a.float().cpu())

all_z_t.append(z_t.float().cpu())

if sum(z.size(0) for z in all_z_a) >= n_samples:

break

z_a = torch.cat(all_z_a)[:n_samples]

z_t = torch.cat(all_z_t)[:n_samples]

return z_a, z_t

def plot_cosine_heatmap(z_a, z_t, out_path, title="Cross-Modal Similarity"):

z_a = torch.nn.functional.normalize(z_a, dim=-1)

z_t = torch.nn.functional.normalize(z_t, dim=-1)

sim = (z_a @ z_t.T).numpy()

sim_show = sim[:100, :100]

plt.figure(figsize=(8, 8))

plt.imshow(sim_show, cmap="RdBu_r", vmin=-0.5, vmax=0.5)

plt.colorbar(label="Cosine Similarity")

plt.title(title)

plt.xlabel("Text Index")

plt.ylabel("Audio Index")

plt.tight_layout()

plt.savefig(out_path, dpi=200)

plt.close()

# 量化指标：对角线 vs. 非对角线均值

diag = np.diag(sim).mean()

mask = ~np.eye(sim.shape[0], dtype=bool)

off_diag = sim[mask].mean()

print(f"  Diagonal mean: {diag:.4f}, "

f"Off-diagonal mean: {off_diag:.4f}, "

f"Gap: {diag - off_diag:.4f}")

return diag, off_diag

def plot_tsne(z_a, z_t, out_path, title="t-SNE of Speech-Text Embeddings"):

Z = torch.cat([z_a, z_t]).numpy()

print(f"  Running t-SNE on {Z.shape[0]} points...")

tsne = TSNE(n_components=2, perplexity=30, random_state=42)

Z_2d = tsne.fit_transform(Z)

plt.figure(figsize=(8, 8))

n = z_a.size(0)

plt.scatter(Z_2d[:n, 0], Z_2d[:n, 1], c="blue", alpha=0.5, label="Audio", s=20)

plt.scatter(Z_2d[n:, 0], Z_2d[n:, 1], c="red", alpha=0.5, label="Text", s=20)

# 画前 50 个 audio-text 对的连线

for i in range(min(50, n)):

plt.plot([Z_2d[i, 0], Z_2d[i + n, 0]],

[Z_2d[i, 1], Z_2d[i + n, 1]],

color="gray", alpha=0.2, linewidth=0.5)

plt.legend()

plt.title(title)

plt.xlabel("t-SNE dim 1")

plt.ylabel("t-SNE dim 2")

plt.tight_layout()

plt.savefig(out_path, dpi=200)

plt.close()

def main():

parser = argparse.ArgumentParser()

parser.add_argument("--projector_ckpt", type=str, default=None,

help="Path to projector ckpt. None = random init.")

parser.add_argument("--manifest", type=str, required=True)

parser.add_argument("--llm_name", type=str,

default="Qwen/Qwen2.5-7B-Instruct")

parser.add_argument("--output_dir", type=str, default="analysis_outputs")

parser.add_argument("--label", type=str, required=True,

help="e.g., 'with_warmup' or 'no_warmup'")

args = parser.parse_args()

import os

os.makedirs(args.output_dir, exist_ok=True)

device = torch.device("cuda")

tokenizer = AutoTokenizer.from_pretrained(args.llm_name)

llm = AutoModelForCausalLM.from_pretrained(

args.llm_name, torch_dtype=torch.bfloat16)

projector = Projector()

encoder = SpeechTextEncoder(projector, llm.get_input_embeddings())

if args.projector_ckpt and args.projector_ckpt != "/dev/null":

ckpt = torch.load(args.projector_ckpt, map_location="cpu")

encoder.projector.load_state_dict(ckpt["projector"])

encoder.audio_pool.load_state_dict(ckpt["audio_pool"])

encoder.text_pool.load_state_dict(ckpt["text_pool"])

print(f"Loaded checkpoint: {args.projector_ckpt}")

encoder = encoder.to(device, dtype=torch.bfloat16)

ds = SpeechTextDataset(args.manifest, tokenizer)

loader = DataLoader(ds, batch_size=64, collate_fn=collate_stage1,

num_workers=2)

z_a, z_t = extract_embeddings(encoder, loader, device, n_samples=1000)

plot_cosine_heatmap(

z_a, z_t,

f"{args.output_dir}/cosine_{args.label}.png",

title=f"Cross-Modal Similarity ({args.label})"

)

plot_tsne(

z_a, z_t,

f"{args.output_dir}/tsne_{args.label}.png",

title=f"t-SNE ({args.label})"

)

if __name__ == "__main__":

main()

运行命令（生成两组对比图）：

bash

# Baseline (no warmup) - 用随机初始化的 projector

python scripts/analysis/representation_analysis.py \

--projector_ckpt /dev/null \

--manifest data/manifests/test_clean.jsonl \

--label no_warmup

# CoGen (with warmup)

python scripts/analysis/representation_analysis.py \

--projector_ckpt outputs/stage1_default/ckpt_20000.pt \

--manifest data/manifests/test_clean.jsonl \

--label with_warmup

## 6.2 AN.2：Anisotropy 曲线分析

Anisotropy 衡量嵌入空间的 "各向异性"。如果所有 embedding 都挤在一个锥形里（高各向异性），模型表达能力就差。我们扫描所有 checkpoint 画出曲线，对比有无 warmup 的差异。

scripts/analysis/anisotropy_curve.py

import torch, glob, os

import matplotlib.pyplot as plt

from torch.utils.data import DataLoader

from transformers import AutoTokenizer, AutoModelForCausalLM

from src.models.projector import Projector, SpeechTextEncoder

from src.data.dataset import SpeechTextDataset

from src.data.collator import collate_stage1

def compute_anisotropy(z, n_samples=5000):

z = torch.nn.functional.normalize(z, dim=-1)

N = z.size(0)

idx1 = torch.randint(0, N, (n_samples,))

idx2 = torch.randint(0, N, (n_samples,))

return (z[idx1] * z[idx2]).sum(-1).mean().item()

def evaluate_ckpt(ckpt_path, encoder, loader, device):

if ckpt_path:

ckpt = torch.load(ckpt_path, map_location="cpu")

encoder.projector.load_state_dict(ckpt["projector"])

encoder.audio_pool.load_state_dict(ckpt["audio_pool"])

encoder.eval()

all_z = []

with torch.no_grad():

for batch in loader:

af = batch["audio_feat"].to(device, dtype=torch.bfloat16)

am = batch["audio_mask"].to(device)

z_a = encoder.encode_audio(af, am)

all_z.append(z_a.float().cpu())

if sum(z.size(0) for z in all_z) >= 2000:

break

z = torch.cat(all_z)[:2000]

return compute_anisotropy(z)

def main():

device = torch.device("cuda")

tokenizer = AutoTokenizer.from_pretrained("Qwen/Qwen2.5-7B-Instruct")

llm = AutoModelForCausalLM.from_pretrained(

"Qwen/Qwen2.5-7B-Instruct", torch_dtype=torch.bfloat16)

projector = Projector()

encoder = SpeechTextEncoder(projector, llm.get_input_embeddings()).to(

device, dtype=torch.bfloat16)

ds = SpeechTextDataset("data/manifests/test_clean.jsonl", tokenizer)

loader = DataLoader(ds, batch_size=64, collate_fn=collate_stage1)

# === Curve: Stage 1 训练过程的 anisotropy ===

s1_ckpts = sorted(glob.glob("outputs/stage1_default/ckpt_*.pt"),

key=lambda x: int(x.split("_")[-1].split(".")[0]))

s1_steps, s1_aniso = [], []

for ckpt in s1_ckpts:

step = int(ckpt.split("_")[-1].split(".")[0])

a = evaluate_ckpt(ckpt, encoder, loader, device)

s1_steps.append(step)

s1_aniso.append(a)

print(f"S1 step {step}: anisotropy = {a:.4f}")

plt.figure(figsize=(8, 5))

plt.plot(s1_steps, s1_aniso, marker="o", label="Stage 1 (Contrastive)")

plt.xlabel("Training Step")

plt.ylabel("Anisotropy (lower = better)")

plt.title("Representation Anisotropy During Training")

plt.legend()

plt.grid(alpha=0.3)

plt.tight_layout()

plt.savefig("analysis_outputs/anisotropy_curve.png", dpi=200)

if __name__ == "__main__":

main()

## 6.3 AN.3：Loss Landscape 2D 可视化

最漂亮但也最耗时的分析。用 Li et al. (NeurIPS 2018) 的 filter normalization 方法。对比 with vs. without warmup 在 Stage 2 起点的 loss surface 形状。

scripts/analysis/loss_landscape.py

import torch, copy

import matplotlib.pyplot as plt

import numpy as np

from torch.utils.data import DataLoader

from transformers import AutoTokenizer, AutoModelForCausalLM

from src.models.projector import Projector

from src.models.speech_llm import SpeechLLM

from src.data.dataset import SpeechTextDataset

from src.data.collator import collate_stage1

def filter_normalize(direction, params):

"""

Filter-wise normalization (Li et al. 2018):

对每个 conv/linear filter，让 direction 的范数 = param 的范数。

"""

for d, p in zip(direction, params):

if d.dim() <= 1:

d.zero_()

else:

for di, pi in zip(d, p):

di.mul_(pi.norm() / (di.norm() + 1e-10))

def compute_loss(model, batch, device):

audio_feat = batch["audio_feat"].to(device, dtype=torch.bfloat16)

audio_mask = batch["audio_mask"].to(device)

text_ids = batch["text_ids"].to(device)

text_mask = batch["text_mask"].to(device)

out = model(audio_feat, audio_mask, text_ids, text_mask)

return out.loss.item()

def landscape_2d(model, loader, device,

alpha_range=(-1, 1), beta_range=(-1, 1), N=11):

"""

在 (α, β) 平面上扫描 loss(θ + α·d1 + β·d2)。

"""

trainable = [p for p in model.parameters() if p.requires_grad]

original = [p.data.clone() for p in trainable]

# 生成两个随机方向

d1 = [torch.randn_like(p) for p in trainable]

d2 = [torch.randn_like(p) for p in trainable]

filter_normalize(d1, original)

filter_normalize(d2, original)

# 取一个固定 batch 用于 loss 评估（节省时间）

fixed_batch = next(iter(loader))

alphas = np.linspace(alpha_range[0], alpha_range[1], N)

betas = np.linspace(beta_range[0], beta_range[1], N)

losses = np.zeros((N, N))

model.eval()

with torch.no_grad():

for i, alpha in enumerate(alphas):

for j, beta in enumerate(betas):

for p, p_orig, di, dj in zip(trainable, original, d1, d2):

p.data = p_orig + alpha * di + beta * dj

losses[i, j] = compute_loss(model, fixed_batch, device)

print(f"  ({alpha:.2f}, {beta:.2f}): {losses[i, j]:.4f}")

# 恢复原始参数

for p, p_orig in zip(trainable, original):

p.data = p_orig

return alphas, betas, losses

def plot_landscape(alphas, betas, losses, out_path, title):

plt.figure(figsize=(8, 7))

A, B = np.meshgrid(alphas, betas)

contour = plt.contour(A, B, losses.T, levels=20, cmap="viridis")

plt.clabel(contour, inline=True, fontsize=8)

plt.colorbar(label="Loss")

plt.xlabel("α (direction 1)")

plt.ylabel("β (direction 2)")

plt.title(title)

plt.scatter([0], [0], color="red", marker="*", s=200, label="θ*")

plt.legend()

plt.tight_layout()

plt.savefig(out_path, dpi=200)

plt.close()

def main():

import argparse

parser = argparse.ArgumentParser()

parser.add_argument("--projector_ckpt", type=str, default=None)

parser.add_argument("--manifest", type=str, required=True)

parser.add_argument("--label", type=str, required=True)

parser.add_argument("--output_dir", type=str, default="analysis_outputs")

args = parser.parse_args()

device = torch.device("cuda")

tokenizer = AutoTokenizer.from_pretrained("Qwen/Qwen2.5-7B-Instruct")

if tokenizer.pad_token is None:

tokenizer.pad_token = tokenizer.eos_token

llm = AutoModelForCausalLM.from_pretrained(

"Qwen/Qwen2.5-7B-Instruct", torch_dtype=torch.bfloat16)

projector = Projector()

model = SpeechLLM(llm=llm, projector=projector,

tokenizer=tokenizer).to(device)

if args.projector_ckpt:

model.load_projector_from_stage1(args.projector_ckpt)

ds = SpeechTextDataset(args.manifest, tokenizer)

loader = DataLoader(ds, batch_size=4, collate_fn=collate_stage1)

alphas, betas, losses = landscape_2d(model, loader, device, N=11)

plot_landscape(

alphas, betas, losses,

f"{args.output_dir}/landscape_{args.label}.png",

f"Loss Landscape at Init ({args.label})"

)

np.savez(f"{args.output_dir}/landscape_{args.label}.npz",

alphas=alphas, betas=betas, losses=losses)

if __name__ == "__main__":

main()

时间提示

N=11 的 grid 需要 121 次前向。每次 ~1 秒，总共 2 分钟一张图。如果想画更精细的（N=21），需要 7-8 分钟。建议正式版用 N=15 或 21。

## 6.4 AN.4：Gradient Trajectory 对比

不需要单独训练——在 Stage 2 训练时已经把 grad_norm 等 log 到 wandb 了。这里只需要从 wandb 拉数据画图。

scripts/analysis/plot_gradient_comparison.py

import wandb

import matplotlib.pyplot as plt

import numpy as np

api = wandb.Api()

runs = {

"baseline_100h": api.run("your-team/cogen-align/runs/RUN_ID_BASELINE"),

"cogen_100h":    api.run("your-team/cogen-align/runs/RUN_ID_COGEN"),

}

plt.figure(figsize=(10, 6))

for label, run in runs.items():

history = run.history(keys=["train/grad_norm", "_step"])

plt.plot(history["_step"], history["train/grad_norm"],

label=label, alpha=0.7)

plt.xlabel("Training Step")

plt.ylabel("Gradient Norm")

plt.title("Gradient Norm Trajectory")

plt.legend()

plt.yscale("log")

plt.grid(alpha=0.3)

plt.tight_layout()

plt.savefig("analysis_outputs/gradient_comparison.png", dpi=200)

如果需要更精细的分析（比如 projector vs. LoRA 分别的 grad），在训练脚本里多 log 一些字段然后这里多画几条曲线即可。

# 第七章 论文写作模板

本章给出 ICASSP 4 页论文的完整结构、各 section 模板、关键图表设计。等实验跑完，按这套模板填空就能快速写完。

## 7.1 Section 结构（ICASSP 4 页 + references）

paper structure

1. Introduction (0.75 page)

1.1 SpeechLM 背景，对齐是关键

1.2 两种对齐范式各有缺陷

1.3 我们的洞察 + 贡献列表（3 条）

2. Related Work (0.5 page)

2.1 Generative Alignment in SpeechLMs

2.2 Contrastive Speech-Text Learning

2.3 Two-Stage Training in Multimodal Models

3. Method: CoGen-Align (1 page)

3.1 Stage 1: Contrastive Warmup

3.2 Stage 2: Generative Finetuning

3.3 Joint Regularization (optional)

[Figure 1: Pipeline 总览图]

4. Experiments (1.25 page)

4.1 Setup (0.25 page)

4.2 Main Results: Data Efficiency (0.5 page)

[Figure 2: data-efficiency curve - KILLER CHART]

[Table 1: Main results]

4.3 Ablations (0.5 page)

[Table 2: Ablation matrix]

5. Mechanistic Analysis (0.5 page)

5.1 Representation Geometry

[Figure 3: cosine heatmap + t-SNE 4 panels]

5.2 Optimization Dynamics

[Figure 4: gradient + loss landscape]

6. Conclusion (0.25 page)

总结 + future work

## 7.2 Abstract 模板

Abstract 是论文最重要的 200 词。下面这个版本结构清晰，等实验数字出来直接填：

abstract template

Modern Speech Language Models (SpeechLMs) rely critically on aligning speech

encoders with large language models (LLMs). Two paradigms dominate: contrastive

alignment offers data efficiency but limited generative fidelity, while

generative alignment achieves strong speech-to-text generation at the cost of

massive paired data. In this work, we show these paradigms are complementary

rather than competing. We propose CoGen-Align, a two-stage training recipe

where contrastive pretraining warms up the speech-LLM projector before

generative finetuning. Across paired data scales from 10h to 500h, CoGen-Align

reduces the data needed for a target WER by 40-60%, and accelerates convergence

by 30-50% in training steps. Mechanistic analysis via representation geometry

and loss landscape reveals that contrastive warmup positions the projector at

a flatter, better-conditioned region of the loss surface for subsequent

generative training. Results generalize across three projector architectures

(MLP, Q-Former, Subsampling) and three LLM scales (1B, 3B, 7B). Code and

checkpoints will be released.

## 7.3 Introduction 模板

introduction template

Speech Language Models have rapidly progressed from cascaded ASR-LLM-TTS

pipelines to end-to-end multimodal architectures [Qwen2.5-Omni, Moshi, GPT-4o].

At the heart of every such system lies modality alignment: bridging the speech

encoder's representation space with that of the LLM. Two dominant paradigms

have emerged. Generative alignment [SLAM-LLM, Qwen2-Audio, SALMONN] directly

trains on paired (speech, transcript) data with next-token prediction,

inheriting the LLM's generative capability but demanding hundreds of thousands

of hours. Contrastive alignment [CLAP, SpeechCLIP] requires only utterance-level

pairing and is data-efficient, but the resulting representations are tuned for

discrimination, not generation, limiting downstream usefulness for SpeechLMs.

In this work, we ask a simple question: can these paradigms be combined? Our

hypothesis is that contrastive learning, despite its discriminative nature,

can serve as an effective warmup that places the projector in a

semantically-meaningful region of the LLM's embedding space, from which

generative finetuning can proceed with substantially less data. To our

knowledge, this hypothesis has not been systematically tested in the SpeechLM

literature.

We make the following contributions:

- We propose CoGen-Align, a two-stage recipe combining contrastive warmup with

generative finetuning, requiring no additional data beyond the paired corpus.

- Across paired data scales from 10h to 500h, we demonstrate that CoGen-Align

reduces data requirements by 40-60% and convergence steps by 30-50%,

generalizing to multiple projector architectures and LLM scales.

- Through representation analysis and loss landscape visualization, we identify

why warmup helps: it shifts the projector's initialization to a flatter,

better-conditioned region of the optimization surface.

## 7.4 主要图表模板

Figure 2 (Killer Chart) 描述：

figure 2 caption

Figure 2: Data efficiency curves on LibriSpeech-clean. Baseline (vanilla

generative alignment, blue) vs. CoGen-Align (with 20k-step contrastive warmup,

red). The horizontal arrow at WER=8% shows that CoGen-Align achieves at 50h

what Baseline requires 100h to achieve—a 2× data efficiency gain. Shaded

regions denote one standard deviation across 3 seeds.

Table 1 模板（数字是占位符，实验跑完后替换）：

| Data | Method | WER-clean | WER-other | VoiceBench |
| --- | --- | --- | --- | --- |
| 10h | Baseline | 24.1 | 38.2 | 21.5 |
| 10h | CoGen-Align | 15.3 | 28.4 | 34.7 |
| 50h | Baseline | 11.8 | 22.1 | 42.3 |
| 50h | CoGen-Align | 7.9 | 16.5 | 51.2 |
| 100h | Baseline | 8.2 | 16.8 | 53.1 |
| 100h | CoGen-Align | 6.5 | 13.9 | 58.8 |
| 500h | Baseline | 5.1 | 11.4 | 65.2 |
| 500h | CoGen-Align | 4.7 | 10.8 | 66.5 |

Caption: Main results across data scales. WER on LibriSpeech (clean / other), accuracy on VoiceBench. CoGen-Align uses 20k-step contrastive warmup before generative finetuning. Best in each row in bold.

## 7.5 Discussion / Conclusion 模板

conclusion template

We presented CoGen-Align, a simple two-stage training recipe demonstrating

that contrastive learning and generative alignment are complementary in

SpeechLM training. Our results show consistent data efficiency gains across

scales, architectures, and LLM sizes, with mechanistic evidence pointing to

better-conditioned optimization landscapes after warmup.

Limitations. Our experiments are conducted on English ASR-style data;

extension to multilingual or non-ASR objectives is left to future work. Our

analysis focuses on the geometry of static representations; dynamic analyses

of training trajectories may reveal additional insights.

Future Work. Three directions naturally extend CoGen-Align: (i) cross-lingual

warmup transfer for low-resource languages; (ii) integrating contrastive

warmup with vocabulary-extended SpeechLMs (e.g., Moshi-style); (iii) applying

the recipe to vision-language alignment, where similar two-stage paradigms

are likely to benefit.

## 7.6 写作时间分配

| 阶段 | 时长 | 任务 |
| --- | --- | --- |
| Week 11 Day 1-2 | 2 天 | 出图 + 出表，完成所有 Figure 和 Table 草稿 |
| Week 11 Day 3-5 | 3 天 | Method + Experiments 主体写作 |
| Week 11 Day 6-7 | 2 天 | Introduction + Related Work + Conclusion |
| Week 12 Day 1-2 | 2 天 | Mechanistic Analysis + Abstract |
| Week 12 Day 3-4 | 2 天 | 内部 review + 修改 |
| Week 12 Day 5-7 | 3 天 | Polish + 投稿 |

# 第八章 立刻可以开工的 Day 1 任务清单

如果你今天就要开始，按以下顺序执行。完成这 7 步，你就有了 minimum 的数据 pipeline 和模型骨架。Week 1-2 应该把这些 + Stage 1 vanilla loop（无 hard neg）跑通。

| # | 任务 | 说明 | 预计时间 |
| --- | --- | --- | --- |
| 1 | 创建 GitHub repo + 项目脚手架 | 按第一章目录结构 | 1 小时 |
| 2 | 写 base.yaml + stage1 default config | 不写代码，先固化设计 | 1 小时 |
| 3 | 写 src/models/projector.py + 单元测试 | 确保 subsampling 维度对得上 | 2 小时 |
| 4 | 下载 LibriSpeech train-clean-100 子集 | 先用小数据验证流程 | 0.5 小时 |
| 5 | 写数据切分脚本 | 产出 warmup/gen/test 三个 manifest | 2 小时 |
| 6 | 写 Whisper 特征预计算脚本 | 跑通 100h 数据 | 3 小时 |
| 7 | 写 dataset.py + collator + 单元测试 | 确保 batch shape 正确 | 3 小时 |

## 8.1 Week 1-2 完整计划

| Day | 任务 | 交付 |
| --- | --- | --- |
| Day 1 | 项目脚手架 + 配置系统 | 上述 7 步前 4 项 |
| Day 2-3 | 数据 pipeline | Whisper 特征预计算 + dataset/collator + 单元测试 |
| Day 4-5 | Stage 1 模型 + Loss | projector / encoder / loss 全部完成 + 单元测试 |
| Day 6-7 | Stage 1 训练 loop | 在小数据 (100h) 上跑通，验证 loss 下降 |
| Day 8-9 | Stage 2 SpeechLLM 模型 | speech_llm.py 完成，包括 LoRA 配置 |
| Day 10-11 | Stage 2 训练 loop | 在小数据上跑通 baseline 和 cogen 各一次 |
| Day 12-14 | 评测 pipeline + 修 bug | WER 计算、VoiceBench 接入、修各种小问题 |

## 8.2 第一个 Sanity Check 实验

Week 1-2 完成后，做一次 sanity check 来确认整套 pipeline 没有 bug：

- 数据：LibriSpeech train-clean-100 中切出 50h warmup + 50h gen + 5h val

- Stage 1：训 5000 步，确认 retrieval top1 涨到 30%+

- Stage 2 Baseline：训 2000 步，确认 WER 降到 < 30%

- Stage 2 CoGen：加载 Stage 1 的 ckpt，训 2000 步，确认 WER 降到 < 25%（应该比 Baseline 好）

- 如果 Step 4 中 CoGen 没有比 Baseline 好：停下来 debug，可能是 projector 加载错了、temperature 不对、或者 hard negative 实现有问题。这个差距是论文的核心 claim，必须先观察到才能继续放大数据规模。

Sanity Check 失败的快速 debug 清单

1) 打印 projector 加载前后的参数 norm，确认权重确实变了；2) 检查 InfoNCE 训练时 top1_acc 是否在涨；3) 检查 Stage 2 的 audio_emb 是否 nan；4) 减小数据规模到只有 1h，看能否过拟合（如果不行说明模型有 bug）。

# 第九章 文档使用说明

## 9.1 与合作者讨论建议

把这份文档发给合作者后，建议按以下顺序讨论：

- 先看第一章和第三章——确认项目架构和算力预算合理

- 讨论第四、五章的代码——分配谁负责哪部分（建议 Stage 1 和 Stage 2 由不同人做，互相 review）

- 第六章机制分析放到 Week 10 再深入讨论，先确保 Week 1-9 的实验跑通

- 第七章论文模板等数据出来再细化，但 Abstract 和 Introduction 可以先打草稿

- 第八章 Day 1 checklist 是立刻可执行的，建议两周内完成 sanity check

## 9.2 风险与备份方案

如果某些环节卡壳，备份方案：

- 预计算 Whisper 特征卡住：用更小的子集（比如 100h）先跑通，再扩展

- Stage 1 不收敛：尝试 temperature ∈ {0.05, 0.07, 0.1}；增大 batch size；先关掉 hard neg

- Stage 2 OOM：降 batch_size_per_gpu 到 2，gradient_accumulation 到 8；启用 gradient checkpointing

- CoGen 没比 Baseline 好：先确认数据切分正确（不要数据泄露）；尝试 warmup steps ∈ {10k, 30k, 50k}；尝试 Joint regularization (λ=0.3)

## 9.3 项目里程碑（与论文 deadline 对齐）

| 时间点 | 里程碑 | 标志 |
| --- | --- | --- |
| Week 2 末 | Sanity check 通过 | 代码和数据 pipeline 都正确 |
| Week 5 末 | Stage 1 + 主实验 50% 完成 | 至少有一对 baseline / cogen 100h 的对比 |
| Week 7 末 | 全部主实验完成 | 8 个主实验 + Killer Chart |
| Week 9 末 | 消融实验完成 | Table 2 的所有 cell 都有数字 |
| Week 10 末 | 机制分析完成 | Figure 3, 4 出图 |
| Week 11 末 | 论文初稿 | 全部章节写完一遍 |
| Week 12 末 | 投稿 | 提交 ICASSP / Interspeech |

祝实验顺利！